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	1. [bookmark: _Hlk14887621]Description 

	Reference documents / Aconex unique numbers:

Contract Section V, Appenidx A – Scope Deliverables

	1. For item #33 of referenced document, “TIV Programme and SECE list”, Company is kindly required to confirm that such deliverable is not supposed to be issued by Contractor, since Contract Section IX, para. 6.2.d states “The Technical Integrity Verification (TIV) is established to manage the technical verification activities of the SCOPE in compliance to technical requirements. This is accountable by and to be executed by COMPANY’s project team, with the support from the CONTRCTOR and SUBCONTRACTORs.”

2. For item #22 of referenced document, “SECE / DEM1 / DEM2 Compliance Report”, Contractor’s understanding is that this deliverable will include the results of Technical Integrity Verifications implemented by Contractor according to the above-mentioned deliverable “TIV Programme and SECE list”. Company is kindly required to confirm.

3. For item #244 of referenced document, “Novelty & complexity risk mitigation report”, Company is kindly required to clarify which is the expected content and the reason why this deliverable is included in the Commissioning & Start-up section of Scope Deliverables.

4. For item #392 of referenced document, “CMMS Plan”, Contractor deems that a discussion dedicated to the Computerised Maintenance Management System covered under Contract Section V, para. 11.5.5 is necessary to clarify Company’s expectations.


	2. Response

	Reference documents / Aconex unique numbers


	1. Please note that the TIV process has been established by the Company. This is outlined in K559-2254-QM-PLN-001 BLPH Technical Integrity Verification Plan during FEED. The expectation is that Contractor will now operationalise it in Detailed Design, Construction, Commissioning and Offshore. This is Contractor’s deliverable.
2. The SECE/DEM1/DEM2 Compliance Report is indeed going to include the results of the Technical Integrity Verification programme that is conducted by Contractor. This report is a separate deliverable (could be in a form of a spreadsheet) that is required for the Statement of Fitness prior to Onshore Integrated Testing.
3. Company suggests a dedicated meeting between Engineering and Commissioning to clarify the expectations.
4. Company suggests a dedicated meeting to clarify the expectations.
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