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	Originating Party
	Rosetti Marino – STR dept.

	Subject
	Weighing Operation 

	Author
	A.Balzarotti
	TQ Aconex unique number:  ROSMA-INN-BPH-TQ-00103

	Interface TQ - from
	
	TQ interface source Aconex unique number:  



	Type
	Query
	x
	Interface
	

	
	Deviation
	
	Derogation (SHALL[PS])
	

	
	Note: No deviations nor derogations which have an adverse effect on HSSE will be granted

	Workpackage
	

	Area(s) of application
	Design & Eng.
	
	Procurement
	
	Construction
	

	
	Commissioning
	
	Operations
	x
	Other
	

	Issue date
	20/05/2025
	Urgent reply 5 days
	
	Routine reply 10 days
	x

	Close-out date
	
	

	Closed-out by
	
	TQ status:
	Closed-out


	1. [bookmark: _Hlk14887621]Description 

	Reference documents / Aconex unique numbers:


	Contractor intends to proceed with the weighing operation, to find out the weights and CoGs, of BLPH and TP using SPMT’s instead of load cells.
Fagioli will be responsible for the weighing operations by SPMT’s provided of dedicated high Accuracy Pressure Gauges. The operations consist of three physical weighing of each object by completely lifting the objects from the yard supports. 
 - The accuracy of weight result is ± 3%
 - The accuracy of CoG location is ± 1.5% of the overall span of the SPMT hydraulic systems
Contractor considers the accuracies presented above sufficient to perform load-out and transportation of the objects.

Attachment 1: Weight Control Report, 123A90-DDL-MD-RE-01006, Rev. 04.
Attachment 2: SPMT’s arrangement for BLPH and TP.
Attachment 3: example of weighing procedure performed in RM yard.








	2. Response

	Reference documents / Aconex unique numbers


	As mentioned during the meetings, CW requests that the TQ expands on: 
-  Impact on the sequence of activities. 
-  Schedule improvement as a result of this change,
to emphasise why this TQ should be approved.








This communication is issued for the recipient’s information and to facilitate the obligations
of the Parties under the Contract. This communication has no authority to amend                                                                      Page 2/2
or vary the Contract nor relieve either Party of any duties, obligations or responsibilities.								
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